Project Initiation Phase

The Project Initiation Phase is the first phase of the Project Management Life Cycle.
In this phase, the organization identifies a business need or problem and decides whether the project should begin.

It answers questions like:

- Why are we doing this project?

- Is the project feasible?

- What are the business benefits?

- Who are the stakeholders?

- What are the high-level requirements?

- Who will manage the project?

The main goal of initiation is to officially authorize the project.

Objectives of Project Initiation

The initiation phase ensures that:

- The project aligns with business goals

- The project is financially beneficial

- Stakeholders agree on the need

- Major risks are identified early

- The project manager gets authority

- The organization understands scope at a high level

Real-Life Example

Example Project:

A company wants to develop an Online Food Delivery System called “Pathao Food”.

Business Problem

Customers currently order food through phone calls, causing:

- Delays

- Wrong orders

- Poor tracking

- Low customer satisfaction

Proposed Solution

Develop a mobile and web application where:

- Customers can order online

- Restaurants can manage menus

- Delivery riders can track orders

- Customers can pay digitally

Activities Performed in Initiation Phase

Business Need Identification

The organization identifies a problem or opportunity.

Example

Restaurant owners want:

- Faster ordering

- More customers

- Real-time tracking

Customers want:

- Convenience

- Online payment

- Faster delivery

Feasibility Study

The organization checks whether the project is possible and worthwhile.

Types of feasibility:

| Feasibility Type | Meaning | Example |
| --- | --- | --- |
| Technical Feasibility | Can technology support it? | Can cloud servers handle traffic? |
| Financial Feasibility | Is it worth the cost? | Will profit exceed investment? |
| Operational Feasibility | Can users use the system? | Will restaurants adopt it? |
| Legal Feasibility | Any legal issues? | Payment compliance |
| Schedule Feasibility | Can it finish on time? | Can MVP finish in 6 months? |

Business Case Creation

A Business Case explains why the project should be approved.

It includes:

- Problem statement

- Benefits

- Estimated cost

- ROI

- Risks

- Alternatives

Example

| Item | Value |
| --- | --- |
| Estimated Cost | $100,000 |
| Expected Revenue | $300,000/year |
| Expected ROI | High |
| Duration | 6 months |

Define High-Level Scope

The project scope is identified at a high level.

Included Scope

- Mobile app

- Web admin panel

- Restaurant dashboard

- Payment gateway

- GPS tracking

Excluded Scope

- Drone delivery

- International operations

Identify Stakeholders

Stakeholders are people affected by the project.

Example Stakeholders

| Stakeholder | Role |
| --- | --- |
| Sponsor | Provides budget |
| Customers | Use application |
| Restaurant Owners | Manage food listings |
| Delivery Riders | Deliver orders |
| Project Manager | Manages project |
| Developers | Build system |
| QA Team | Test software |

Appoint Project Manager

The organization assigns a Project Manager.

The Project Manager:

- Leads project

- Manages resources

- Handles communication

- Controls risks

Define Project Objectives

Objectives should be SMART:

- Specific

- Measurable

- Achievable

- Relevant

- Time-bound

Example Objectives

- Launch MVP in 6 months

- Support 10,000 users

- Reduce order processing time by 60%

Identify High-Level Risks

Initial risks are identified early.

Example Risks

| Risk | Impact |
| --- | --- |
| Budget overrun | High |
| Delayed development | Medium |
| Payment gateway failure | High |
| Security breaches | High |

Prepare Project Charter

The Project Charter is the MOST IMPORTANT output of initiation.

It officially authorizes the project.

It contains:

- Project name

- Objectives

- Scope

- Budget

- Timeline

- Stakeholders

- Risks

- Project manager authority

Sample Project Charter

Project Name

Pathao Food Delivery System

Project Objective

Develop an online food ordering platform within 6 months.

Budget

$100,000

Scope

- Android app

- iOS app

- Restaurant dashboard

- Payment integration

Major Stakeholders

- CEO

- Restaurant partners

- Customers

Project Manager

John Smith

Success Criteria

- 10,000 active users in first 3 months

Inputs of Initiation Phase

Inputs are things needed to start the phase.

| Input | Description |
| --- | --- |
| Business Documents | Business need/opportunity |
| Agreements | Contracts if external vendors involved |
| Enterprise Environmental Factors (EEF) | Company culture, market conditions |
| Organizational Process Assets (OPA) | Templates, policies, lessons learned |

Tools & Techniques Used

| Tool/Technique | Purpose |
| --- | --- |
| Expert Judgment | Advice from experienced professionals |
| Brainstorming | Generate ideas |
| Meetings | Discuss project need |
| Interviews | Gather stakeholder needs |
| SWOT Analysis | Identify strengths, weaknesses, opportunities, threats |
| Feasibility Analysis | Evaluate viability |
| Cost-Benefit Analysis | Compare costs vs benefits |

SWOT Analysis Example

For Pathao Food System:

| Strengths | Weaknesses |
| --- | --- |
| Strong IT team | Limited budget |

| Opportunities | Threats |
| --- | --- |
| Growing online market | Strong competitors |

Outputs of Initiation Phase

| Output | Description |
| --- | --- |
| Project Charter | Official authorization |
| Stakeholder Register | List of stakeholders |
| High-Level Requirements | Initial requirements |
| Initial Risk List | Early identified risks |
| Defined Objectives | Project goals |

Stakeholder Register Example

| Stakeholder | Interest | Influence |
|---|---|
| CEO | High | High |
| Customers | High | Medium |
| Developers | Medium | Medium |
| Restaurant Owners | High | High |

Importance of Initiation Phase

Without proper initiation:

- Projects may fail

- Scope becomes unclear

- Budget may be wasted

- Stakeholder conflicts occur

- Objectives become confusing

A strong initiation phase creates a solid foundation.

Simple Workflow Diagram

Business Need Identified
          ↓
Feasibility Study
          ↓
Business Case Preparation
          ↓
Stakeholder Identification
          ↓
Define Scope & Objectives
          ↓
Risk Identification
          ↓
Project Charter Approval
          ↓
Project Officially Starts

Example Scenario (Complete Flow)

Situation

A restaurant chain receives many complaints about late orders.

During Initiation:

- Problem identified

- Feasibility checked

- Budget estimated

- Stakeholders identified

- Scope defined

- Risks analyzed

- Project Charter approved

Result

Project officially starts and moves to the Planning Phase.

Key Deliverables of Initiation Phase

| Deliverable | Purpose |
| --- | --- |
| Business Case | Justify project |
| Feasibility Report | Check viability |
| Project Charter | Authorize project |
| Stakeholder Register | Identify stakeholders |
| Initial Scope Statement | Define boundaries |

Common Mistakes in Initiation Phase

| Mistake | Result |
| --- | --- |
| Unclear objectives | Confusion |
| Missing stakeholders | Conflicts later |
| Poor feasibility study | Project failure |
| Unrealistic budget | Cost overruns |
| Weak business case | No approval |

Summary

The Project Initiation Phase is the foundation of the project.

It focuses on:

- Understanding business needs

- Evaluating feasibility

- Identifying stakeholders

- Defining objectives

- Creating the project charter

The main outcome is:
Official approval to start the project

Initiation Phase

The Initiation Phase is the very first step in the Project Lifecycle. This is where a project is formally defined, justified, and authorized to begin.

This phase answers “Should we do this project?” and “Why are we doing it?”

Purpose of Initiation Phase

The initiation phase ensures that:

- The project is valuable and feasible

- Business need or problem is clearly identified

- Key stakeholders agree to start the project

- A Project Charter is created and approved

Inputs of Initiation Phase

These are the information sources used to start the project:

Business Case

- Explains why the project is needed

- Includes cost vs benefit analysis

Example:

- Investment: $200,000

- Expected profit: $500,000 in 2 years

Agreement / Contract (if external project)

- Formal agreement between customer and company

Enterprise Environmental Factors (EEF)

Enterprise Environmental Factors are defined as conditions, not under the immediate control of the team, that influence, constrain, or direct the project.

Internal/external conditions:

- Market conditions

- Competitor analysis

- Legal rules

- Technology availability

Types of Enterprise Environmental Factors

EEF are broadly divided into Internal and External factors.

Internal EEF (within the organization)

These come from inside the company.

1. Organizational culture & structure

- Company hierarchy, policies, work style

Example:

- A strict hierarchical company requires multiple approvals before deployment

- A startup allows quick decision-making and agile changes

2. Organizational processes

- Standard operating procedures (SOPs), project governance

Example:

- Mandatory code review before merging

- Fixed procurement process for buying software tools

3. Resource availability

- People, tools, infrastructure

Example:

- Only 2 testers available → slows down testing phase

- Cloud servers shared across multiple projects

4. Employee skill sets

- Team expertise and experience

Example:

- If team lacks AI expertise, AI project slows down or needs training

5. Internal communication systems

- Email tools, Slack, Jira, meetings

Example:

- Poor communication tools may delay issue resolution

External EEF (outside organization)

These come from outside the company.

1. Government regulations & laws

- Legal and compliance requirements

Example:

- GDPR rules for data privacy in Europe

- Banking software must follow financial compliance laws

2. Market conditions

- Competition, customer demand, economic situation

Example:

- Competitor releases similar app → project scope changes

- Economic slowdown reduces budget

3. Technology trends

- Emerging tools and frameworks

Example:

- Shift from monolithic to microservices architecture

- Adoption of AI tools in testing and development

4. Political and environmental factors

- Stability, policies, natural conditions

Example:

- Political instability delays offshore project delivery

- Natural disaster affects office operations

5. External vendors and suppliers

- Third-party services or contractors

Example:

- Dependency on AWS or Azure cloud services

- Delay in delivery from outsourced development team

Real-Life Example

Project: Online Food Delivery App

EEF influencing the project:

| Type | Factor | Example Impact |
| --- | --- | --- |
| Internal | Resource availability | Only 1 backend developer → slower API development |
| Internal | Company process | Mandatory security audit before release |
| External | Legal compliance | Must follow data privacy laws for user location tracking |
| External | Market condition | Competitor offers free delivery → pricing strategy changes |
| External | Technology trend | Shift to cloud-native architecture |

Why EEF is Important

EEF helps in:

- Planning realistic timelines

- Estimating budget correctly

- Identifying risks early

- Choosing right technology stack

- Understanding constraints

Organizational Process Assets (OPA)

Organizational Process Assets (OPA) are the internal assets of an organization that help manage projects more effectively. Unlike Enterprise Environmental Factors (EEF), OPAs are owned, controlled, and updated by the organization.

In simple words:
OPA = “What the organization has learned, documented, and stored to help future projects”

They act like the knowledge bank + reusable tools + standard rules of a company.

Types of Organizational Process Assets

OPA is mainly divided into two major categories:

Processes, Policies, and Procedures

These are rules and structured ways of working.

1. Project Management Processes

- Standard steps followed in projects

Example:

- Requirement gathering template

- Change request approval process

- Risk management procedure

2. Organizational Policies

- Company rules that guide project work

Example:

- Security policy: All applications must pass penetration testing

- HR policy: Maximum 40 working hours per week

- Procurement policy: Any purchase above $5000 needs CFO approval

3. Standard Templates and Guidelines

- Ready-made documents used in projects

Example:

- Project charter template

- Risk register template

- Test case template

- Status report format

4. Communication Guidelines

- How information is shared in the organization

Example:

- Weekly sprint review meeting format

- Standard escalation matrix

- Jira workflow rules for issue tracking

B. Organizational Knowledge Base

This is historical knowledge stored from past projects.

1. Lessons Learned Repository

- Experience from past projects (success + failures)

Example:

- “API integration delays happened due to unclear requirements → next time involve client early”

- “Using microservices improved scalability in previous project”

2. Historical Information

- Data from previous projects

Example:

- Past project timelines

- Actual vs planned cost reports

- Productivity rates of teams

3. Project Files and Documentation

- Stored project artifacts

Example:

- Old requirement documents

- Architecture diagrams

- Test reports from previous releases

4. Issue and defect logs

- Records of past problems and resolutions

Example:

- “Login failure issue fixed by updating authentication token logic”

- Known bug database used for regression testing

Real-Life Example

Project: Online Food Delivery App

OPA used in the project:

| OPA Type | Example | Benefit |
| --- | --- | --- |
| Template | Standard user story format in Jira | Faster requirement writing |
| Process | Change request approval workflow | Controlled scope changes |
| Lessons learned | Previous app failed due to poor delivery tracking | Improved GPS integration early |
| Historical data | Past sprint velocity = 30 story points | Better sprint planning |
| Guidelines | UI design system standards | Consistent UI across app |

Why OPA is Important

OPA helps project teams:

- Save time (no need to reinvent processes)

- Improve consistency across projects

- Reduce mistakes using past lessons

- Standardize documentation

- Improve project success rate

Tools & Techniques Used

These are methods used to evaluate and approve the project:

Expert Judgment

- Experts evaluate whether project is feasible

- Example: Senior IT architect reviews app idea

Feasibility Study

Checks whether project is possible:

- Technical feasibility (Can we build it?)

- Financial feasibility (Is it affordable?)

- Operational feasibility (Will users adopt it?)

SWOT Analysis

SWOT Analysis is a strategic planning tool used to evaluate an organization’s Strengths, Weaknesses, Opportunities, and Threats. It helps businesses understand their internal capabilities and external environment to make better decisions.

In an IT company, SWOT is widely used for product strategy, market expansion, competitive analysis, and project planning.

SWOT stands for:

- S – Strengths (Internal, Positive)

- W – Weaknesses (Internal, Negative)

- O – Opportunities (External, Positive)

- T – Threats (External, Negative)

Strengths (Internal Advantages)

These are what the IT company does well.

Examples in IT Company:

- Strong technical team (AI, cloud, cybersecurity experts)

- Established brand reputation (e.g., trusted software provider)

- Advanced R&D capabilities

- Strong product portfolio (SaaS platforms, enterprise tools)

- High customer retention rate

- Scalable cloud infrastructure

Example:

A company like Google has strength in:

- Search engine dominance

- AI research leadership

- Massive data infrastructure

Weaknesses (Internal Limitations)

These are internal problems that reduce performance.

Examples in IT Company:

- High employee turnover in developers

- Legacy systems (old technology stack)

- Weak marketing strategy

- Limited global presence

- High dependency on one product or client

- Slow innovation cycle

Example:

An IT startup may struggle with:

- Lack of experienced senior developers

- Poor documentation practices

- Limited funding

Opportunities (External Growth Factors)

These are external chances to grow or improve.

Examples in IT Industry:

- Growing demand for AI and machine learning solutions

- Cloud computing expansion (AWS, Azure, GCP adoption)

- Digital transformation in healthcare, banking, education

- Remote work increasing need for collaboration tools

- Cybersecurity demand due to rising cyber attacks

- Expansion into emerging markets

Example:

A SaaS company can grow by:

- Launching AI-based automation tools

- Expanding services in Asia or Africa

Threats (External Risks)

These are external factors that can harm the business.

Examples in IT Company:

- Strong competition (Microsoft, Amazon, startups)

- Rapid technology changes (AI replacing traditional tools)

- Cybersecurity risks and data breaches

- Economic slowdown affecting IT budgets

- Government regulations (data privacy laws like GDPR)

- Talent shortage in tech industry

Example:

A software company may lose market share due to:

- New AI-powered competitors offering cheaper solutions

Cost-Benefit Analysis

- Compare cost of project vs expected benefits

Brainstorming / Meetings

- Stakeholders discuss project ideas

Data Analysis

- Market research

- User surveys

Outputs of Initiation Phase

This phase produces key deliverables:

Project Charter

A Project Charter is a formal document that:

- Officially authorizes the project

- Defines high-level project objectives

- Identifies stakeholders

- Gives authority to the Project Manager

- Serves as the foundation of the project

It is a document issued by the project initiator or sponsor that formally authorizes the existence of a project.

Simple Meaning

Think of it like:

“A legal permission letter to start a project.”

Without it, the project has no official approval.

Why is Project Charter Needed?

✔ Official Approval

It formally approves that the project exists.

✔ Gives Authority to Project Manager

PM gets power to:

- Use resources

- Assign tasks

- Communicate with stakeholders

✔ Aligns Stakeholders

Everyone understands:

- What is being built

- Why it is being built

✔ Prevents Confusion

Avoids unclear goals and scope creep at early stage.

✔ Foundation for Planning

All future documents depend on it:

- Scope statement

- Schedule

- Budget plan

Key Components of Project Charter

A standard Project Charter contains:

1. Project Title

Name of the project
Example: “Online Food Delivery App Development”

2. Project Purpose / Justification

Why the project is needed
Example:

- Improve online food ordering experience

- Compete with existing apps

3. Objectives (High-Level Goals)

What the project wants to achieve

Example:

- Develop mobile app in 6 months

- Support real-time order tracking

- Achieve 50,000 users in first 3 months

4. High-Level Scope

What is included and excluded (very general)

Example:
Included:

- Android & iOS app

- Payment integration

Excluded:

- Restaurant hardware setup

5. Key Stakeholders

People involved or affected:

- Project Sponsor

- Project Manager

- Developers

- Customers

- Vendors

6. Project Manager Assigned

Name and authority of PM

Example:

- PM: John Smith

- Authority: full control over development team

7. Milestones (High-Level Timeline)

Example:

- Requirement gathering: 2 weeks

- Development: 3 months

- Testing: 1 month

- Launch: Month 6

8. Budget Overview

Example:

- Total budget: $200,000

- Infrastructure: $50,000

- Development: $100,000

- Marketing: $50,000

9. Risks (High-Level)

Example:

- Delay in development

- High competition

- Security vulnerabilities

10. Assumptions & Constraints

Assumptions:

- Team is available full-time

- APIs will be accessible

Constraints:

- Fixed budget

- Must launch in 6 months

11. Approval Section

Includes:

- Sponsor name

- Signature

- Date

Example Project Charter (IT Company)

Project: “FoodExpress Mobile App”

1. Purpose

Develop a mobile app for online food ordering to increase customer reach and improve delivery efficiency.

2. Objectives

- Build Android & iOS app within 5 months

- Integrate payment gateway

- Achieve 10,000 users in first month after launch

3. Scope

✔ In Scope:

- User registration

- Restaurant listing

- Order placement

- Payment integration

❌ Out of Scope:

- Restaurant POS system integration

4. Stakeholders

- Sponsor: CEO of FoodExpress

- Project Manager: Sarah Khan

- Development Team: 8 engineers

- Customers: End users

5. Timeline

- Planning: 2 weeks

- Design: 3 weeks

- Development: 3 months

- Testing: 1 month

6. Budget

- Total: $150,000

7. Risks

- Third-party API failure

- Delays in UI/UX design

- High competition from existing apps

8. Project Manager Authority

- Full control over development team

- Resource allocation approval

9. Approval

Approved by: CEO
Date: 28 May 2026

Simple Flow of Initiation Phase

Business Need → Feasibility Study → Business Case → Approval → Project Charter → Stakeholders Identified

Stakeholder Register

A Stakeholder Register is a document that:

- Lists all stakeholders involved in the project

- Records their roles, expectations, influence, and interests

- Helps the project team manage communication and engagement

Why is Stakeholder Register Important?

✔ Identifies all stakeholders

Ensures no important person/group is missed.

✔ Helps communication planning

You know:

- Who needs updates

- How often they need updates

✔ Manages expectations

Prevents conflicts later.

✔ Improves risk management

Stakeholders can support or block project success.

✔ Supports decision making

Helps prioritize stakeholder needs.

When is it created?

- Created during Initiation phase

- Updated throughout the project lifecycle

Components of Stakeholder Register

A typical stakeholder register includes:

1. Stakeholder Name

Individual or group name

Example:

- John Smith

- IT Department

- External Vendor

2. Role / Position

Their function in the project

Example:

- Project Sponsor

- Developer

- Customer

- Supplier

3. Contact Information

Email, phone, or department

4. Stakeholder Type

Internal or External:

- Internal → employees, managers

- External → customers, vendors, regulators

5. Interest Level

How much they care about the project:

- High

- Medium

- Low

6. Influence / Power

Ability to affect the project:

- High influence (CEO)

- Medium (Project Manager)

- Low (end user)

7. Expectations / Requirements

What they expect from the project

Example:

- Fast delivery

- Low cost

- High quality UI

8. Engagement Strategy

How to manage them:

- Keep satisfied

- Keep informed

- Actively involve

- Monitor only

Project: Online Food Delivery App

| Stakeholder | Role | Type | Interest | Influence | Expectations | Engagement Strategy |
| --- | --- | --- | --- | --- | --- | --- |
| CEO | Project Sponsor | Internal | High | High | Business growth, ROI | Keep satisfied |
| Project Manager | PM | Internal | High | High | Successful delivery | Actively involve |
| Developers | Dev Team | Internal | High | Medium | Clear requirements | Keep informed |
| Customers | End Users | External | High | Low | Easy app, fast delivery | Collect feedback |
| Restaurant Partners | Vendors | External | Medium | Medium | More orders | Keep informed |
| Payment Gateway Provider | Vendor | External | Medium | Medium | Secure integration | Manage closely |

Project Selection Methods

Project selection methods are techniques used by organizations to decide which projects should be approved and funded.
Since companies have limited:

- Budget

- Time

- Human resources

- Technology capacity

they must choose projects that provide the highest business value.

The most common project selection methods are:

- NPV (Net Present Value)

- ROI (Return on Investment)

- Scoring Models

Why Project Selection Methods Are Important

Organizations use them to:

- Select profitable projects

- Reduce risk

- Align projects with business strategy

- Compare multiple projects objectively

- Prioritize limited resources

Net Present Value (NPV)

What is NPV?

NPV measures the current value of future cash flows generated by a project.

Because money today is worth more than money in the future (due to inflation, interest, investment opportunities), future cash must be converted into present value.

NPV tells:

- How much profit a project will generate in today's money.

NPV Formula

NPV=∑Cash Flowt1+rt-Initial Investment

Where:

- Cash Flowt= cash inflow in year t

- r= discount rate

- t= time period

- Initial Investment = starting project cost

Decision Rule

| NPV Result | Decision |
| --- | --- |
| NPV > 0 | Accept project |
| NPV = 0 | Neutral |
| NPV < 0 | Reject project |

Why NPV is Important

- Considers time value of money

- Measures actual profitability

- Helps compare projects

- Preferred in finance and PMBOK

Example 1 — Simple NPV Calculation

Scenario

An IT company wants to develop a mobile banking app.

Initial Investment

- $100,000

Expected Cash Inflows

| Year | Cash Inflow |
| --- | --- |
| 1 | $40,000 |
| 2 | $50,000 |
| 3 | $60,000 |

Discount Rate

- 10%

Step 1: Calculate Present Value of Each Year

Year 1

PV=400001+0.101

= $36,364

Year 2

PV=500001+0.102

= $41,322

Year 3

PV=600001+0.103

= $45,079

Step 2: Total Present Value

36,364+41,322+45,079=122,765

Step 3: Calculate NPV

NPV=122765-100000

= $22,765

Interpretation

Since:

- NPV is positive

- Project generates profit

→ The project should be accepted.

Example 2 — Comparing Two Projects

| Details | Project A | Project B |
| --- | --- | --- |
| Initial Cost | $80,000 | $120,000 |
| Total PV of Benefits | $100,000 | $170,000 |

NPV of Project A

100,000-80,000=20,000

NPV of Project B

170,000-120,000=50,000

Decision

Project B is better because:

- Higher NPV

- Higher profitability

Advantages of NPV

- Best financial evaluation method

- Considers time value of money

- Considers all cash flows

- Helps maximize company value

Disadvantages of NPV

- Requires estimation

- Discount rate may be inaccurate

- Complex for beginners

Real-Life Example of NPV

A software company evaluates:

- AI chatbot project

- ERP system project

- Cloud migration project

The company selects the project with:

- Highest positive NPV

- Lowest risk

- Strategic alignment

Return on Investment (ROI)

What is ROI?

ROI measures:

- How much profit is earned compared to investment cost.

It shows:

- Efficiency of investment.

ROI Formula

ROI=Net ProfitInvestment Cost×100

Where:

- Net Profit = Benefits − Costs

Decision Rule

| ROI Result | Meaning |
| --- | --- |
| Higher ROI | Better project |
| Lower ROI | Less profitable |

Example 1 — Website Development Project

Investment Cost

- $50,000

Total Benefits

- $80,000

Step 1: Calculate Net Profit

80,000-50,000=30,000

Step 2: Calculate ROI

ROI=3000050000×100

= 60%

Interpretation

The company earns:

- 60% return on its investment.

Project is financially attractive.

Example 2 — Comparing Multiple Projects

| Project | Cost | Benefit | Net Profit | ROI |
| --- | --- | --- | --- | --- |
| CRM System | $100,000 | $150,000 | $50,000 | 50% |
| AI Chatbot | $40,000 | $90,000 | $50,000 | 125% |
| Mobile App | $80,000 | $100,000 | $20,000 | 25% |

Decision

Best project:

- AI Chatbot

- Highest ROI = 125%

Example 3 — Negative ROI

Investment

- $200,000

Return

- $150,000

Net Loss

150,000-200,000=-50,000

ROI

ROI=-50000200000×100

= −25%

Interpretation

Negative ROI means:

- Project loses money

- Should likely be rejected

Advantages of ROI

- Very simple

- Easy to compare projects

- Widely used

- Quick decision-making

Disadvantages of ROI

- Ignores time value of money

- May ignore long-term benefits

- Does not consider risk

Difference Between NPV and ROI

| Factor | NPV | ROI |
| --- | --- | --- |
| Time value of money | Yes | No |
| Complexity | More complex | Simple |
| Accuracy | Higher | Moderate |
| Used for | Long-term investment | Quick comparison |

Scoring Models

What is a Scoring Model?

A scoring model evaluates projects using:

- Multiple criteria

- Weighted scores

Unlike NPV and ROI, scoring models also consider:

- Strategic importance

- Risk

- Customer satisfaction

- Technology improvement

- Legal compliance

Why Scoring Models Are Used

Financial profit alone is not always enough.

Example:
A cybersecurity project may not generate direct profit but is essential for security and compliance.

Steps in Scoring Model

- Define evaluation criteria

- Assign weight to each criterion

- Score each project

- Multiply score × weight

- Calculate total score

- Select highest-scoring project

Example 1 — IT Project Selection

Step 1: Define Criteria

| Criteria | Weight |
| --- | --- |
| ROI | 30 |
| Strategic Alignment | 25 |
| Risk | 20 |
| Customer Impact | 15 |
| Technical Feasibility | 10 |

Total = 100%

Step 2: Evaluate Projects

Scores out of 10.

| Criteria | Weight | ERP Project | AI Chatbot |
| --- | --- | --- | --- |
| ROI | 30 | 7 | 9 |
| Strategic Alignment | 25 | 9 | 8 |
| Risk | 20 | 8 | 6 |
| Customer Impact | 15 | 6 | 9 |
| Technical Feasibility | 10 | 9 | 7 |

Step 3: Calculate Weighted Score

ERP Project

7×30)+(9×25)+(8×20)+(6×15)+(9×10
210+225+160+90+90=775

AI Chatbot

9×30)+(8×25)+(6×20)+(9×15)+(7×10
270+200+120+135+70=795

Decision

AI Chatbot wins because:

- Higher total score

- Better customer impact

- Higher ROI

Example 2 — Government Project

Government evaluates:

- Hospital management system

- E-learning platform

- Smart traffic system

Criteria:

- Public benefit

- Cost

- Urgency

- Security

- Technical feasibility

Even if ROI is low, a project with:

- High public value

- High urgency

may still be selected.

Advantages of Scoring Models

- Considers financial and non-financial factors

- Flexible

- Strategic alignment

- Better for complex decisions

Disadvantages of Scoring Models

- Subjective scoring

- Weights may be biased

- Complex setup

Comparison of All Methods

| Method | Focus | Time Value of Money | Complexity | Best Use |
| --- | --- | --- | --- | --- |
| NPV | Profitability | Yes | High | Long-term investment |
| ROI | Return percentage | No | Low | Quick comparison |
| Scoring Model | Multiple factors | Optional | Medium | Strategic selection |

Combined Example

A company evaluates 3 projects.

| Project | NPV | ROI | Scoring Result |
| --- | --- | --- | --- |
| ERP | $40K | 45% | 720 |
| AI Chatbot | $60K | 110% | 890 |
| Cloud Migration | $30K | 35% | 760 |

Final Decision

AI Chatbot selected because:

- Highest NPV

- Highest ROI

- Highest strategic score

Practical Industry Usage

| Industry | Common Method |
| --- | --- |
| Banking | NPV |
| Startups | ROI |
| Government | Scoring Models |
| IT Companies | Combination of all |
| Healthcare | Scoring + Risk analysis |

Key Exam/Interview Points

NPV

- Best financial method

- Considers time value of money

- Positive NPV = Accept

ROI

- Simple percentage return

- Easy comparison

- Ignores time value

Scoring Model

- Uses weighted criteria

- Includes strategic factors

- Useful for non-financial decisions

Defining Project Scope, Objectives, and Deliverables During the Initiation Phase

The Initiation Phase is the first phase of the project lifecycle.
Its purpose is to determine:

- Why the project is needed

- What the project should achieve

- What work is included

- What outputs/products will be delivered

- Whether the project is feasible and worth doing

Three of the most important activities during initiation are:

- Defining Project Scope

- Defining Project Objectives

- Defining Project Deliverables

These form the foundation of the entire project.

What is Project Scope?

Project scope defines:

The boundaries of the project — what is included and what is excluded.

It clearly specifies:

- What work will be done

- What features/functions will be provided

- What the project team is responsible for

- What is outside the project

Without a clear scope:

- confusion occurs

- stakeholders have different expectations

- scope creep happens

- budget and schedule increase

Why Scope Definition is Important

A properly defined scope helps:

| Benefit | Explanation |
| --- | --- |
| Clear expectations | Everyone understands what will be delivered |
| Better planning | Easier estimation of cost/time/resources |
| Avoid scope creep | Prevents uncontrolled changes |
| Better communication | Stakeholders align on goals |
| Easier monitoring | Team can measure progress accurately |

Components of Project Scope

Project scope generally includes:

| Component | Meaning |
| --- | --- |
| Product Scope | Features/functions of the final product |
| Project Scope | Work needed to create the product |
| In-Scope Items | Included functionalities/tasks |
| Out-of-Scope Items | Excluded functionalities/tasks |
| Constraints | Budget, time, technology limitations |
| Assumptions | Conditions believed to be true |

Example 1 — Scope of an Online Food Delivery App

Project Name

“Pathao Food Delivery System”

Scope Statement

In Scope

- User registration/login

- Restaurant listing

- Menu browsing

- Add to cart

- Online payment

- Order tracking

- Delivery notification

- Admin dashboard

Out of Scope

- Drone delivery

- International delivery

- Cryptocurrency payment

- AI-based recommendation engine

Constraints

- Budget: $50,000

- Duration: 4 months

- Team size: 8 developers

Assumptions

- Restaurants will provide menu data

- Users have smartphones and internet

Example 2 — University Management System Scope

In Scope

- Student registration

- Course enrollment

- Result processing

- Teacher portal

Out of Scope

- Hostel management

- Library automation

- Online examination system

Techniques Used to Define Scope

1. Stakeholder Interviews

Meeting stakeholders to gather requirements.

Example:

- Ask restaurant owners what features they need

- Ask customers how they want ordering to work

2. Brainstorming

Generating ideas collaboratively.

Example:
Development team discusses possible features for the app.

3. Workshops

Structured meetings involving multiple stakeholders.

Example:
Project manager, customers, and developers discuss scope boundaries.

4. Requirement Analysis

Analyzing business and user requirements.

Example:
Need fast ordering system → include “one-click reorder”.

5. Feasibility Study

Determining if the project is practical technically and financially.

Scope Statement Format

A scope statement usually contains:

- Project purpose

- Project description

- Deliverables

- In-scope features

- Out-of-scope features

- Constraints

- Assumptions

- Acceptance criteria

Sample Scope Statement

Project

E-commerce Website

Purpose

To allow customers to purchase products online.

Deliverables

- Responsive website

- Shopping cart

- Payment gateway

- Admin dashboard

In Scope

- Product search

- Online payment

- User accounts

Out of Scope

- Physical inventory automation

- ERP integration

Scope Creep

What is Scope Creep?

Scope creep means:

Uncontrolled addition of features or work without proper approval.

Example of Scope Creep

Initially:

- Food app only supports local payment

Later client says:

- Add crypto payment

- Add multilingual support

- Add AI chatbot

These additions increase:

- time

- cost

- complexity

How to Prevent Scope Creep

| Method | Explanation |
| --- | --- |
| Clear scope statement | Define boundaries clearly |
| Change control process | Formal approval for changes |
| Stakeholder sign-off | Obtain agreement early |
| Requirement documentation | Record all requirements |
| Frequent communication | Reduce misunderstandings |

Project Objectives

What are Project Objectives?

Objectives describe:

What the project aims to achieve.

They provide direction and measurable targets.

Objectives answer:

- Why are we doing this project?

- What success looks like?

Characteristics of Good Objectives

Objectives should be SMART:

| SMART | Meaning |
| --- | --- |
| Specific | Clear and precise |
| Measurable | Quantifiable |
| Achievable | Realistic |
| Relevant | Supports business goals |
| Time-bound | Has deadline |

Example of Poor Objective

“Improve customer service.”

Problem:

- vague

- not measurable

Example of SMART Objective

“Increase online food order processing speed by 40% within 4 months.”

This is:

- specific

- measurable

- time-bound

Types of Project Objectives

| Type | Example |
| --- | --- |
| Business Objective | Increase company revenue |
| Technical Objective | Build scalable architecture |
| Operational Objective | Reduce manual work |
| Customer Objective | Improve user experience |
| Financial Objective | Reduce operational cost |

Example — Objectives of Food Delivery App

Business Objective

Increase online food orders by 30%.

Technical Objective

Support 10,000 concurrent users.

Customer Objective

Reduce order placement time to under 2 minutes.

Operational Objective

Automate restaurant order notifications.

Example — Banking Mobile App Objectives

- Enable secure online transactions

- Reduce branch visits by 50%

- Support biometric login

- Achieve 99.9% uptime

Importance of Project Objectives

Objectives help:

- guide decision-making

- prioritize work

- measure success

- align stakeholders

- evaluate project performance

Relationship Between Scope and Objectives

| Scope | Objectives |
| --- | --- |
| Defines what work is included | Defines what project wants to achieve |
| Focuses on boundaries | Focuses on outcomes |
| Work-oriented | Goal-oriented |

Project Deliverables

What are Deliverables?

Deliverables are:

Tangible or measurable outputs produced by the project.

They can be:

- products

- services

- reports

- software

- documents

Types of Deliverables

| Type | Example |
| --- | --- |
| Final Deliverable | Completed software system |
| Interim Deliverable | Prototype |
| Internal Deliverable | Technical documentation |
| External Deliverable | Customer-facing app |

Examples of Deliverables

Food Delivery System

Final Deliverables

- Android app

- iOS app

- Admin dashboard

- Restaurant portal

Supporting Deliverables

- User manual

- API documentation

- Test report

- Deployment guide

Example — Hospital Management System

Deliverables

- Patient registration module

- Billing system

- Appointment scheduling

- Database setup

- Training manual

Characteristics of Good Deliverables

Good deliverables should be:

| Characteristic | Meaning |
| --- | --- |
| Specific | Clearly defined |
| Measurable | Can be verified |
| Achievable | Realistic |
| Complete | Meets requirements |
| Accepted | Approved by stakeholders |

Deliverables vs Objectives

| Deliverables | Objectives |
| --- | --- |
| What is produced | What is achieved |
| Tangible outputs | Desired outcomes |
| Example: Mobile app | Example: Increase customer satisfaction |

Inputs Used During Initiation

| Input | Purpose |
| --- | --- |
| Business case | Justifies project |
| Stakeholder requirements | Gather expectations |
| Enterprise Environmental Factors (EEF) | Organizational environment |
| Organizational Process Assets (OPA) | Templates/policies |
| Market analysis | Identify business opportunity |

Tools & Techniques Used

| Tool/Technique | Purpose |
| --- | --- |
| Expert judgment | Guidance from experts |
| Brainstorming | Generate ideas |
| Interviews | Collect requirements |
| Workshops | Stakeholder collaboration |
| SWOT analysis | Analyze strengths/weaknesses |
| Feasibility analysis | Assess practicality |

Outputs Produced

| Output | Description |
| --- | --- |
| Project Charter | Official authorization |
| Scope Statement | Defines project boundaries |
| Initial Requirement List | High-level requirements |
| Stakeholder Register | Stakeholder information |
| Business Objectives | Project goals |
| Deliverable List | Expected outputs |

Project: Online Learning Management System

Objectives

- Allow students to attend online classes

- Reduce physical paperwork by 80%

- Support 5,000 concurrent users

- Launch within 6 months

Scope

In Scope

- Student login

- Video classes

- Assignment submission

- Online quizzes

- Teacher dashboard

Out of Scope

- AI grading

- VR classrooms

- Offline desktop version

Deliverables

- Web application

- Mobile application

- Admin panel

- Database server

- User documentation

- Training materials

Constraints

- Budget: $100,000

- Time: 6 months

- Team size: 12 members

Assumptions

- Students have internet access

- Cloud hosting available

- Teachers are trained

Common Mistakes During Initiation

| Mistake | Result |
| --- | --- |
| Vague scope | Confusion |
| Unrealistic objectives | Project failure |
| Undefined deliverables | Stakeholder dissatisfaction |
| Ignoring stakeholders | Missing requirements |
| No change control | Scope creep |

Best Practices

1. Involve Stakeholders Early

Gather expectations from all parties.

2. Write Clear Scope Statements

Avoid ambiguous wording.

3. Define SMART Objectives

Ensure objectives are measurable.

4. Define Deliverables Clearly

Specify exactly what will be produced.

5. Obtain Formal Approval

Get stakeholder sign-off before planning phase.

Summary

| Concept | Meaning |
| --- | --- |
| Project Scope | Defines project boundaries |
| Objectives | Define project goals |
| Deliverables | Outputs produced by project |

Simple Real-World Analogy

Imagine building a house:

| Project Element | Example |
| --- | --- |
| Scope | 3-bedroom house with garage |
| Objectives | Finish in 8 months within budget |
| Deliverables | Completed house, wiring, plumbing, documents |

Final Conclusion

During the initiation phase:

- Scope defines what work will and will not be done

- Objectives define what success means

- Deliverables define what outputs will be produced

These three elements create the foundation for:

- planning

- budgeting

- scheduling

- execution

- monitoring

A well-defined initiation phase greatly increases the chances of project success.

Defining Project Scope, Objectives, and Deliverables During the Initiation Phase

The Initiation Phase is the first phase of the project lifecycle.
Its purpose is to determine:

- Why the project is needed

- What the project should achieve

- What work is included

- What outputs/products will be delivered

- Whether the project is feasible and worth doing

Three of the most important activities during initiation are:

- Defining Project Scope

- Defining Project Objectives

- Defining Project Deliverables

These form the foundation of the entire project.

What is Project Scope?

Project scope defines:

The boundaries of the project — what is included and what is excluded.

It clearly specifies:

- What work will be done

- What features/functions will be provided

- What the project team is responsible for

- What is outside the project

Without a clear scope:

- confusion occurs

- stakeholders have different expectations

- scope creep happens

- budget and schedule increase

Why Scope Definition is Important

A properly defined scope helps:

| Benefit | Explanation |
| --- | --- |
| Clear expectations | Everyone understands what will be delivered |
| Better planning | Easier estimation of cost/time/resources |
| Avoid scope creep | Prevents uncontrolled changes |
| Better communication | Stakeholders align on goals |
| Easier monitoring | Team can measure progress accurately |

Components of Project Scope

Project scope generally includes:

| Component | Meaning |
| --- | --- |
| Product Scope | Features/functions of the final product |
| Project Scope | Work needed to create the product |
| In-Scope Items | Included functionalities/tasks |
| Out-of-Scope Items | Excluded functionalities/tasks |
| Constraints | Budget, time, technology limitations |
| Assumptions | Conditions believed to be true |

Example 1 — Scope of an Online Food Delivery App

Project Name

“Pathao Food Delivery System”

Scope Statement

In Scope

- User registration/login

- Restaurant listing

- Menu browsing

- Add to cart

- Online payment

- Order tracking

- Delivery notification

- Admin dashboard

Out of Scope

- Drone delivery

- International delivery

- Cryptocurrency payment

- AI-based recommendation engine

Constraints

- Budget: $50,000

- Duration: 4 months

- Team size: 8 developers

Assumptions

- Restaurants will provide menu data

- Users have smartphones and internet

Example 2 — University Management System Scope

In Scope

- Student registration

- Course enrollment

- Result processing

- Teacher portal

Out of Scope

- Hostel management

- Library automation

- Online examination system

Techniques Used to Define Scope

1. Stakeholder Interviews

Meeting stakeholders to gather requirements.

Example:

- Ask restaurant owners what features they need

- Ask customers how they want ordering to work

2. Brainstorming

Generating ideas collaboratively.

Example:
Development team discusses possible features for the app.

3. Workshops

Structured meetings involving multiple stakeholders.

Example:
Project manager, customers, and developers discuss scope boundaries.

Requirement Analysis

Analyzing business and user requirements.

Example:
Need fast ordering system → include “one-click reorder”.

5. Feasibility Study

Determining if the project is practical technically and financially.

Scope Statement Format

A scope statement usually contains:

- Project purpose

- Project description

- Deliverables

- In-scope features

- Out-of-scope features

- Constraints

- Assumptions

- Acceptance criteria

Sample Scope Statement

Project

E-commerce Website

Purpose

To allow customers to purchase products online.

Deliverables

- Responsive website

- Shopping cart

- Payment gateway

- Admin dashboard

In Scope

- Product search

- Online payment

- User accounts

Out of Scope

- Physical inventory automation

- ERP integration

Scope Creep

What is Scope Creep?

Scope creep means:

Uncontrolled addition of features or work without proper approval.

Example of Scope Creep

Initially:

- Food app only supports local payment

Later client says:

- Add crypto payment

- Add multilingual support

- Add AI chatbot

These additions increase:

- time

- cost

- complexity

How to Prevent Scope Creep

| Method | Explanation |
| --- | --- |
| Clear scope statement | Define boundaries clearly |
| Change control process | Formal approval for changes |
| Stakeholder sign-off | Obtain agreement early |
| Requirement documentation | Record all requirements |
| Frequent communication | Reduce misunderstandings |

Project Objectives

What are Project Objectives?

Objectives describe:

What the project aims to achieve.

They provide direction and measurable targets.

Objectives answer:

- Why are we doing this project?

- What success looks like?

Characteristics of Good Objectives

Objectives should be SMART:

| SMART | Meaning |
| --- | --- |
| Specific | Clear and precise |
| Measurable | Quantifiable |
| Achievable | Realistic |
| Relevant | Supports business goals |
| Time-bound | Has deadline |

Example of Poor Objective

“Improve customer service.”

Problem:

- vague

- not measurable

Example of SMART Objective

“Increase online food order processing speed by 40% within 4 months.”

This is:

- specific

- measurable

- time-bound

Types of Project Objectives

| Type | Example |
| --- | --- |
| Business Objective | Increase company revenue |
| Technical Objective | Build scalable architecture |
| Operational Objective | Reduce manual work |
| Customer Objective | Improve user experience |
| Financial Objective | Reduce operational cost |

Example — Objectives of Food Delivery App

Business Objective

Increase online food orders by 30%.

Technical Objective

Support 10,000 concurrent users.

Customer Objective

Reduce order placement time to under 2 minutes.

Operational Objective

Automate restaurant order notifications.

Example — Banking Mobile App Objectives

- Enable secure online transactions

- Reduce branch visits by 50%

- Support biometric login

- Achieve 99.9% uptime

Importance of Project Objectives

Objectives help:

- guide decision-making

- prioritize work

- measure success

- align stakeholders

- evaluate project performance

Relationship Between Scope and Objectives

| Scope | Objectives |
| --- | --- |
| Defines what work is included | Defines what project wants to achieve |
| Focuses on boundaries | Focuses on outcomes |
| Work-oriented | Goal-oriented |

Project Deliverables

What are Deliverables?

Deliverables are:

Tangible or measurable outputs produced by the project.

They can be:

- products

- services

- reports

- software

- documents

Types of Deliverables

| Type | Example |
| --- | --- |
| Final Deliverable | Completed software system |
| Interim Deliverable | Prototype |
| Internal Deliverable | Technical documentation |
| External Deliverable | Customer-facing app |

Examples of Deliverables

Food Delivery System

Final Deliverables

- Android app

- iOS app

- Admin dashboard

- Restaurant portal

Supporting Deliverables

- User manual

- API documentation

- Test report

- Deployment guide

Example — Hospital Management System

Deliverables

- Patient registration module

- Billing system

- Appointment scheduling

- Database setup

- Training manual

Characteristics of Good Deliverables

Good deliverables should be:

| Characteristic | Meaning |
| --- | --- |
| Specific | Clearly defined |
| Measurable | Can be verified |
| Achievable | Realistic |
| Complete | Meets requirements |
| Accepted | Approved by stakeholders |

Deliverables vs Objectives

| Deliverables | Objectives |
| --- | --- |
| What is produced | What is achieved |
| Tangible outputs | Desired outcomes |
| Example: Mobile app | Example: Increase customer satisfaction |

Inputs Used During Initiation

| Input | Purpose |
| --- | --- |
| Business case | Justifies project |
| Stakeholder requirements | Gather expectations |
| Enterprise Environmental Factors (EEF) | Organizational environment |
| Organizational Process Assets (OPA) | Templates/policies |
| Market analysis | Identify business opportunity |

Tools & Techniques Used

| Tool/Technique | Purpose |
| --- | --- |
| Expert judgment | Guidance from experts |
| Brainstorming | Generate ideas |
| Interviews | Collect requirements |
| Workshops | Stakeholder collaboration |
| SWOT analysis | Analyze strengths/weaknesses |
| Feasibility analysis | Assess practicality |

Outputs Produced

| Output | Description |
| --- | --- |
| Project Charter | Official authorization |
| Scope Statement | Defines project boundaries |
| Initial Requirement List | High-level requirements |
| Stakeholder Register | Stakeholder information |
| Business Objectives | Project goals |
| Deliverable List | Expected outputs |

Project: Online Learning Management System

Objectives

- Allow students to attend online classes

- Reduce physical paperwork by 80%

- Support 5,000 concurrent users

- Launch within 6 months

Scope

In Scope

- Student login

- Video classes

- Assignment submission

- Online quizzes

- Teacher dashboard

Out of Scope

- AI grading

- VR classrooms

- Offline desktop version

Deliverables

- Web application

- Mobile application

- Admin panel

- Database server

- User documentation

- Training materials

Constraints

- Budget: $100,000

- Time: 6 months

- Team size: 12 members

Assumptions

- Students have internet access

- Cloud hosting available

- Teachers are trained

Common Mistakes During Initiation

| Mistake | Result |
| --- | --- |
| Vague scope | Confusion |
| Unrealistic objectives | Project failure |
| Undefined deliverables | Stakeholder dissatisfaction |
| Ignoring stakeholders | Missing requirements |
| No change control | Scope creep |

Best Practices

1. Involve Stakeholders Early

Gather expectations from all parties.

2. Write Clear Scope Statements

Avoid ambiguous wording.

3. Define SMART Objectives

Ensure objectives are measurable.

4. Define Deliverables Clearly

Specify exactly what will be produced.

5. Obtain Formal Approval

Get stakeholder sign-off before planning phase.

Summary

| Concept | Meaning |
| --- | --- |
| Project Scope | Defines project boundaries |
| Objectives | Define project goals |
| Deliverables | Outputs produced by project |

Simple Real-World Analogy

Imagine building a house:

| Project Element | Example |
| --- | --- |
| Scope | 3-bedroom house with garage |
| Objectives | Finish in 8 months within budget |
| Deliverables | Completed house, wiring, plumbing, documents |

Final Conclusion

During the initiation phase:

- Scope defines what work will and will not be done

- Objectives define what success means

- Deliverables define what outputs will be produced

These three elements create the foundation for:

- planning

- budgeting

- scheduling

- execution

- monitoring

A well-defined initiation phase greatly increases the chances of project success.

Goal and Objective

What is a Goal?

A goal is a broad, general result that a person or organization wants to achieve in the future.
It gives direction and answers the question:

“What do we want to achieve?”

Goals are usually:

- Long-term

- General

- Inspirational

- Not highly detailed

Examples of Goals

- Improve customer satisfaction

- Become the market leader in online food delivery

- Increase company profit

- Improve software quality

What is an Objective?

An objective is a specific and measurable step taken to achieve a goal.
Objectives answer:

“How exactly will we achieve the goal?”

Objectives are:

- Specific

- Measurable

- Time-bound

- Action-oriented

Examples of Objectives

Goal: Improve customer satisfaction

Objectives:

- Reduce customer complaint response time from 24 hours to 4 hours within 3 months

- Achieve customer rating of 4.5/5 by the end of the year

- Train all support staff within 2 months

Difference Between Goal and Objective

| Basis | Goal | Objective |
| --- | --- | --- |
| Meaning | Broad desired outcome | Specific action/result |
| Scope | General | Detailed |
| Timeframe | Long-term | Short or medium-term |
| Measurement | Difficult to measure directly | Easily measurable |
| Purpose | Provides direction | Helps achieve goals |

SMART Goals

SMART is a framework used to create effective goals and objectives.

SMART stands for:

| Letter | Meaning | Explanation |
| --- | --- | --- |
| S | Specific | Clearly defined |
| M | Measurable | Progress can be tracked |
| A | Achievable | Realistic and attainable |
| R | Relevant | Important to business/project |
| T | Time-bound | Has deadline |

Detailed Explanation of SMART

Specific

The goal should clearly state:

- What will be done?

- Who is involved?

- Which area is affected?

Bad Example

“Improve system.”

Why bad?

- Too vague

- No clear target

Good Example

“Improve website loading speed.”

Measurable

There should be numbers or indicators to measure success.

Bad Example

“Get more customers.”

Why bad?

- Cannot measure “more”

Good Example

“Increase customer registrations by 20%.”

Achievable

The goal should be realistic considering:

- Budget

- Resources

- Time

- Skills

Bad Example

“Complete entire ERP system in 2 days.”

Why bad?

- Unrealistic

Good Example

“Complete HR module within 2 months.”

Relevant

The goal should support organizational or project objectives.

Bad Example

“A software company wants to improve cafeteria decoration.”

Why bad?

- Not relevant to software delivery goals

Good Example

“Improve software testing automation to reduce defects.”

Time-bound

There must be a clear deadline.

Bad Example

“Reduce bugs someday.”

Why bad?

- No timeframe

Good Example

“Reduce production bugs by 30% within 6 months.”

Example of SMART Goal

SMART Goal

“Increase mobile app user satisfaction rating from 3.8 to 4.5 within 6 months by improving app performance and fixing critical bugs.”

Why it is SMART

| SMART Element | Reason |
| --- | --- |
| Specific | Improve app user satisfaction |
| Measurable | Increase from 3.8 to 4.5 |
| Achievable | Realistic improvement |
| Relevant | Important for app success |
| Time-bound | Within 6 months |

Example of NON-SMART Goal

Non-SMART Goal

“Make the app better.”

Why it is NOT SMART

| Missing Element | Reason |
| --- | --- |
| Specific | “Better” is unclear |
| Measurable | No numbers |
| Achievable | Cannot evaluate |
| Relevant | Not clearly linked |
| Time-bound | No deadline |

Example 2 — Online Food Delivery System

NON-SMART Goal

“Improve delivery service.”

Problems

- No exact improvement defined

- No measurable value

- No deadline

SMART Goal

“Reduce average food delivery time from 45 minutes to 30 minutes in Dhaka city within 4 months.”

Why SMART?

| SMART Part | Explanation |
| --- | --- |
| Specific | Reduce delivery time |
| Measurable | 45 → 30 minutes |
| Achievable | Possible with optimization |
| Relevant | Improves customer experience |
| Time-bound | 4 months |

Example 3 — Software Testing Team

NON-SMART Goal

“Reduce software bugs.”

Why Not SMART?

- How many bugs?

- Which bugs?

- By when?

SMART Goal

“Reduce critical production defects by 40% within the next two releases through automated regression testing.”

Why SMART?

| SMART Part | Explanation |
| --- | --- |
| Specific | Reduce critical production defects |
| Measurable | 40% |
| Achievable | Automation can help |
| Relevant | Improves software quality |
| Time-bound | Next two releases |

Example 4 — Student Example

NON-SMART Goal

“Study harder.”

Problems

- No measurable result

- No schedule

- Too vague

SMART Goal

“Study project management for 2 hours daily and score at least 85% in the final exam within this semester.”

Why SMART?

| SMART Part | Explanation |
| --- | --- |
| Specific | Study project management |
| Measurable | 2 hours daily, 85% marks |
| Achievable | Realistic |
| Relevant | Helps academic success |
| Time-bound | Within semester |

Simple Formula for Writing SMART Goals

You can create SMART goals using this format:

Action + Measurement + Deadline + Purpose

Example

“Increase website traffic by 25% within 3 months through SEO optimization.”

Benefits of SMART Goals

- Clear direction

- Better planning

- Easier progress tracking

- Improved team motivation

- Better resource management

- Higher chance of success

Summary

| Topic | Key Idea |
| --- | --- |
| Goal | Broad desired outcome |
| Objective | Specific measurable step |
| SMART | Method for creating effective goals |
| SMART Goal | Clear, measurable, realistic, relevant, deadline-based |
| Non-SMART Goal | Vague and difficult to measure |