Absolutely. Below is a complete but exam-friendly guide to Agile, covering Agile vs Waterfall, Agile values/principles, major frameworks, Scrum roles/events/artifacts, a simulated sprint, Kanban, XP, Lean, and when to use each.

1. What is Agile?

Agile is an approach to software/project development where work is done in small, incremental cycles, with continuous customer feedback and frequent delivery of working products.

Instead of trying to define everything at the beginning, Agile allows requirements to evolve as the project progresses.

Simple example

Suppose a company wants to build an online banking application.

Instead of developing everything for 12 months and delivering at the end:

- Sprint 1 → Login

- Sprint 2 → Account balance

- Sprint 3 → Fund transfer

- Sprint 4 → Bill payment

- Sprint 5 → Notifications

Customers provide feedback after each increment.

2. Agile vs Waterfall

| Aspect | Waterfall | Agile |
| --- | --- | --- |
| Approach | Sequential | Iterative & incremental |
| Requirements | Defined early | Can evolve |
| Delivery | Usually at the end | Frequent/incremental |
| Customer involvement | Mainly beginning/end | Continuous |
| Change | Difficult/costly | Expected and welcomed |
| Testing | Often after development | Continuous |
| Planning | Detailed upfront | Adaptive |
| Feedback | Late | Frequent |
| Risk | Discovered later | Identified early |
| Best for | Stable requirements | Changing requirements |
| Team structure | Often functional | Cross-functional |
| Example | Construction of a bridge | Mobile application |

Waterfall

Requirements

↓

Design

↓

Development

↓

Testing

↓

Deployment

↓

Maintenance

Agile

Plan → Develop → Test → Review

↑                    ↓

└──── Feedback ──────┘

Sprint 1

Plan → Develop → Test → Review

Sprint 2

...

Example

If a government project has fixed legal requirements, Waterfall may work well.

If you're developing a new mobile app where customers may continuously request changes, Agile is generally more suitable.

3. Agile Manifesto – 4 Values

The Agile Manifesto has 4 core values.

1. Individuals and interactions over processes and tools

People and communication are more important than blindly following tools/processes.

Example:
A developer and tester discuss a defect directly rather than exchanging 20 emails.

2. Working software over comprehensive documentation

Documentation is useful, but delivering something that actually works is more valuable.

Example:

Instead of spending 3 months creating specifications, deliver a working login feature early.

It does NOT mean "no documentation."

3. Customer collaboration over contract negotiation

Work closely with the customer rather than relying only on the original contract.

Example:

Customer says:

"Users actually need OTP login instead of password-only login."

Agile team discusses and adapts.

4. Responding to change over following a plan

A plan is important, but responding to useful change is more important than blindly following it.

Example:

A competitor launches a new feature. The team can reprioritize the backlog.

4. Agile Principles – 12 Principles

1. Early and continuous delivery

Deliver valuable software early and frequently.

2. Welcome changing requirements

Even late changes can be accepted when they provide value.

3. Frequent delivery

Deliver working software frequently.

4. Business and developers work together

Business stakeholders and technical teams collaborate continuously.

5. Build motivated teams

Give teams the environment and support they need.

6. Face-to-face communication

Direct communication is highly effective.

7. Working software is the primary measure of progress

Progress is demonstrated through working product increments.

8. Sustainable development

Teams should maintain a sustainable pace.

9. Technical excellence

Good architecture, design and engineering practices improve agility.

10. Simplicity

Do only the work necessary to achieve value.

11. Self-organizing teams

Teams determine how best to accomplish their work.

12. Regular reflection

Teams regularly inspect how they work and improve.

5. Agile Frameworks / Methods

Agile is an umbrella approach.

Popular Agile frameworks/methods include:

AGILE

|

┌──────────────┼──────────────┐

↓              ↓              ↓

Scrum          Kanban           XP

|

Sprints

Other approaches:

Lean

Crystal

FDD

SAFe

LeSS

Nexus

Major ones

| Framework | Main Focus |
| --- | --- |
| Scrum | Iterative product development |
| Kanban | Continuous flow |
| XP | Engineering/software quality |
| Lean | Eliminate waste |
| SAFe | Agile at enterprise scale |
| Crystal | People and communication |
| FDD | Feature-driven development |

6. Scrum Framework

Scrum is one of the most widely used Agile frameworks.

Scrum works through fixed-length iterations called Sprints.

Typical Sprint:

1–4 weeks

Commonly:

2 weeks

Product Backlog

↓

Sprint Planning

↓

Sprint Backlog

↓

Sprint

↓

Daily Scrum

↓

Increment

↓

Sprint Review

↓

Sprint Retrospective

↓

Improvement

7. Scrum Roles

Modern Scrum terminology calls these accountabilities.

There are 3 primary Scrum accountabilities:

- Product Owner

- Scrum Master

- Developers

7.1 Product Owner

The Product Owner is responsible for maximizing product value and managing the Product Backlog.

Responsibilities

- Define product vision

- Understand customer needs

- Create/refine backlog items

- Prioritize backlog

- Define/review acceptance criteria

- Communicate with stakeholders

- Accept/reject completed work based on agreed criteria

Example

For an online banking application:

Product Owner prioritizes:

1. Login

2. Account balance

3. Fund transfer

4. Bill payment

5. Investment

Why?

Because login and account access provide more immediate value.

7.2 Scrum Master

The Scrum Master is responsible for helping everyone understand and use Scrum effectively and for improving the team's effectiveness.

Responsibilities

- Facilitate Scrum events

- Remove/resolve impediments

- Coach team

- Protect Scrum principles

- Help improve collaboration

- Help organization understand Scrum

Example

Developer says:

"I cannot test the payment API because another team's service is unavailable."

Scrum Master helps remove the impediment by coordinating with the other team.

Important

Scrum Master is NOT the traditional project manager.

They don't simply assign tasks to developers.

7.3 Developers

Developers are the people who create the usable product Increment.

They may include:

- Software developers

- Testers

- Automation engineers

- UX specialists

- Database engineers

- DevOps engineers

Responsibilities

- Design

- Coding

- Testing

- Integration

- Documentation where necessary

- Code review

- Delivering a usable Increment

The team collectively decides how to accomplish the Sprint Goal.

8. Scrum Events / Ceremonies

The five formal Scrum events are:

- Sprint

- Sprint Planning

- Daily Scrum

- Sprint Review

- Sprint Retrospective

Backlog refinement/grooming is important Scrum work, but it is not a formal Scrum event in the current Scrum Guide.

9. Sprint

A Sprint is a fixed-length period during which the team creates a usable Increment.

Usually:

2 weeks

Example:

Monday Week 1 → Friday Week 2

10 working days

During the Sprint:

- Development happens

- Testing happens

- Daily Scrum happens

- Backlog is refined

- Product Increment is created

10. Sprint Planning

Sprint Planning answers three major questions:

1. Why?

What is the Sprint Goal?

2. What?

Which Product Backlog Items will be worked on?

3. How?

How will the Developers accomplish the work?

Example

Sprint Goal:

"Allow customers to securely log into the banking application."

Selected stories:

US1 – Login with username/password

US2 – Password validation

US3 – Account lock after 5 failures

US4 – Logout

The team then decomposes them into tasks.

11. Daily Scrum

A short daily event, normally 15 minutes, for Developers.

Purpose:

Inspect progress toward the Sprint Goal and adapt the plan.

Example:

Developer A:
Completed login API. Today I'll integrate authentication.

Developer B:
Completed UI. Today I'll integrate API.

Tester:
Started login testing. Blocked by missing test data.

Scrum Master:
Will help resolve the test-data issue.

Important

Daily Scrum is not a status meeting for the manager.

12. Sprint Review

Held at the end of the Sprint.

The team demonstrates the Increment to stakeholders and gathers feedback.

Example:

Team → Demonstrates Login

↓

Customer feedback

↓

"Add biometric login"

↓

Product Backlog updated

The Review is about product inspection and feedback, not merely presenting slides.

13. Sprint Retrospective

The team discusses:

What went well?

What didn't go well?

What should we improve?

Example:

| Area | Discussion |
| --- | --- |
| Good | Automation tests increased |
| Problem | Test environment was unstable |
| Improvement | Create environment monitoring |
| Owner | DevOps |
| Target | Next Sprint |

The goal is continuous improvement.

14. Backlog Refinement / Grooming

Backlog refinement means continuously preparing upcoming Product Backlog Items.

Activities include:

- Clarifying requirements

- Breaking large stories

- Adding acceptance criteria

- Estimating

- Removing obsolete items

- Reordering/prioritizing

Example:

Large requirement:

"Build payment system."

Break into:

Payment

├── Add beneficiary

├── Enter amount

├── Validate balance

├── OTP verification

├── Process payment

└── Generate receipt

15. Scrum Artifacts

There are 3 official Scrum artifacts:

1. Product Backlog

2. Sprint Backlog

3. Increment

Each has a commitment:

| Artifact | Commitment |
| --- | --- |
| Product Backlog | Product Goal |
| Sprint Backlog | Sprint Goal |
| Increment | Definition of Done |

16. Product Backlog

An ordered list of everything that may be needed in the product.

Example:

Product Backlog

1. Login

2. Account balance

3. Fund transfer

4. Bill payment

5. Notifications

6. Investment

The Product Owner orders it based on value, risk, dependencies, etc.

17. Sprint Backlog

Contains:

- Sprint Goal

- Selected Product Backlog Items

- Plan for delivering them

Example:

Sprint Goal:

Enable secure customer login

Sprint Backlog:

✓ Login UI

✓ Login API

✓ Password validation

✓ Account lock

✓ Logout

18. Increment

The usable result produced during the Sprint.

Example:

At the end of Sprint 1:

Working login functionality integrated into the application.

The Increment should satisfy the Definition of Done.

19. Definition of Done

The Definition of Done describes the quality standard that must be satisfied before work is considered complete.

Example:

A story is Done when:

- Code completed

- Code reviewed

- Unit tests passed

- Integration tests passed

- No critical defects

- Security checks passed

- Documentation updated where required

- Deployed to agreed environment

20. User Story

Agile commonly expresses requirements as user stories.

Format

As a [user], I want [function], so that [benefit].

Example:

As a banking customer, I want to log in using my username and password so that I can securely access my account.

Acceptance Criteria

Given valid credentials

When user clicks Login

Then user should reach dashboard

21. Story Points

Story points estimate relative effort/complexity, not exact hours.

Common scale:

1, 2, 3, 5, 8, 13, 21

Example:

| Story | Points |
| --- | --- |
| Logout | 2 |
| Login | 5 |
| Fund transfer | 8 |
| International transfer | 13 |

Why is fund transfer 8?

Because it may involve:

- APIs

- Validation

- Database

- Security

- Transaction handling

- Testing

22. Simulated Scrum Sprint

Let's simulate a 2-week Sprint for an e-commerce application.

Product Goal

Allow customers to purchase products online.

Product Backlog

| Priority | Story | Points |
| --- | --- | --- |
| 1 | Login | 5 |
| 2 | Search product | 5 |
| 3 | Product details | 3 |
| 4 | Add to cart | 5 |
| 5 | Checkout | 8 |
| 6 | Payment | 8 |

Day 1 – Sprint Planning

Team capacity allows approximately 21 points.

Team selects:

Login             5

Search            5

Product Details   3

Add to Cart       5

-------------------

Total             18

Sprint Goal

"Enable customers to find products and add them to a shopping cart."

Day 2 – Daily Scrum

Developer:
Login API completed.

Tester:
Started login testing.

Developer:
Search UI in progress.

Problem:
Test environment is slow.

Scrum Master helps resolve the environment issue.

Day 5 – Daily Scrum

Progress:

Login             DONE

Search            DONE

Product Details   DONE

Add to Cart       IN PROGRESS

Day 8

Add to Cart development completed.

Testing discovers a defect:

Cart quantity doesn't update correctly.

Developer fixes it.

Day 10 – Sprint Review

Team demonstrates:

Login

↓

Search Product

↓

View Product

↓

Add to Cart

Customer says:

"Great. Next we need checkout."

Product Owner adds checkout/payment work to the Product Backlog.

Sprint Retrospective

What went well?

- Good developer-tester collaboration

- Automation started early

What didn't?

- Test environment problem

- Some stories had unclear acceptance criteria

Improvement

Define acceptance criteria before Sprint Planning.

23. Kanban

Kanban is an Agile method focused primarily on visualizing work and optimizing flow.

Typical Kanban board:

BACKLOG       TODO       IN PROGRESS       TEST       DONE

Login          Search       Payment          Login      Profile

Checkout       Cart         API              Search     Logout

Key concepts

- Visualize work

- Limit Work in Progress (WIP)

- Manage flow

- Make policies explicit

- Improve continuously

24. WIP Limit

WIP = Work In Progress

Suppose:

IN PROGRESS

WIP Limit = 2

Only 2 items can be actively worked on.

If two developers finish their tasks, they pull new work.

This prevents:

10 tasks started

0 tasks completed

Instead:

Start → Finish → Start → Finish

25. Kanban Example

Software support team receives unpredictable production issues.

Board:

New → Analysis → Development → Testing → Done

If production issues arrive continuously, fixed two-week Sprints may not be ideal.

Kanban allows the team to continuously pull the highest-priority work.

26. Extreme Programming – XP

XP = Extreme Programming

XP focuses heavily on software engineering practices and technical quality.

Major practices include:

- Pair programming

- Test-driven development (TDD)

- Continuous integration

- Refactoring

- Simple design

- Small releases

- Collective code ownership

- Customer involvement

Example of Pair Programming

Two developers work together:

Developer A → writes code

Developer B → reviews/thinks

Then they switch.

Benefits:

- Better code quality

- Knowledge sharing

- Early defect detection

27. TDD

TDD = Test-Driven Development

Cycle:

RED

↓

Write failing test

↓

GREEN

↓

Write minimum code to pass

↓

REFACTOR

↓

Improve code

Example:

Requirement:

Password must contain at least 8 characters.

First write the test.

Input: abc

Expected: Invalid

Then implement the code.

28. Lean

Lean focuses on maximizing customer value while eliminating waste.

Typical wastes include:

- Waiting

- Defects

- Overproduction

- Unnecessary processing

- Unnecessary movement

- Inventory

- Transportation

- Underutilized people/talent

Example

A developer waits 3 days for a test environment.

That's waiting waste.

Lean asks:

How can we reduce or eliminate this waiting?

29. Scrum vs Kanban vs XP vs Lean

| Feature | Scrum | Kanban | XP | Lean |
| --- | --- | --- | --- | --- |
| Main focus | Iterative delivery | Flow | Engineering quality | Waste reduction |
| Sprint | Yes | Not required | Often iterative | Not required |
| Roles | Defined | Flexible | Team-oriented | Flexible |
| WIP limit | Not mandatory | Core practice | Not central | Useful |
| Engineering practices | General | General | Very strong | General |
| Continuous flow | Less central | Core | Possible | Core idea |
| Best for | Product development | Support/flow | High-quality software | Efficiency |

30. When Should You Use Which?

Use Scrum when:

- Product development is iterative

- Requirements change

- You can work in Sprints

- A dedicated Product Owner exists

- Team can create increments regularly

Example:
Developing a new healthcare application.

Use Kanban when:

- Work arrives continuously

- Priorities change frequently

- Support/maintenance is important

- You need continuous delivery

Example:

Production support team.

Use XP when:

- Software quality is critical

- Requirements change frequently

- Technical complexity is high

- Strong engineering discipline is needed

Example:

Mission-critical software requiring extensive automated testing and frequent releases.

Use Lean when:

- You want to reduce waste

- Processes contain unnecessary steps

- Waiting time is high

- Efficiency and value optimization are priorities

Example:

Large software organization with excessive approvals and handoffs.

31. Pros and Cons

Scrum

Advantages

- Clear structure

- Frequent delivery

- Regular feedback

- Transparency

- Continuous improvement

- Good team collaboration

Disadvantages

- Too many meetings if poorly implemented

- Requires disciplined team

- Can struggle with constantly changing urgent work

- Poor Product Owner involvement can hurt the project

Kanban

Advantages

- Simple and visual

- Flexible priorities

- Continuous delivery

- Excellent for support teams

- WIP limits improve focus

Disadvantages

- Less structure than Scrum

- Easy to misuse as simply a task board

- Long-term planning can be harder

- Requires good workflow discipline

XP

Advantages

- Excellent software quality

- Early defect detection

- Strong engineering practices

- Continuous integration

- Excellent knowledge sharing

Disadvantages

- Pair programming can be expensive

- Requires technically mature developers

- Practices can be difficult to adopt

- Less suitable when team culture doesn't support close collaboration

Lean

Advantages

- Reduces waste

- Improves efficiency

- Focuses on customer value

- Encourages continuous improvement

- Can reduce cost and cycle time

Disadvantages

- Can be difficult to identify all forms of waste

- Overemphasis on efficiency can be harmful

- Requires organizational culture change

- Benefits may take time to appear

32. Quick Decision Guide

What kind of work?

|

┌────────────┼────────────┐

↓            ↓            ↓

Product with    Continuous    Quality/

Sprints         incoming      engineering

|           work           |

↓            ↓             ↓

SCRUM       KANBAN           XP

|

|

Need to improve

efficiency/waste?

|

↓

LEAN

In real organizations, you don't necessarily choose only one.

For example:

Software product team:

Scrum + XP + Lean practices

Could mean:

- Scrum → Sprint management

- XP → TDD, CI, pair programming

- Lean → eliminate waste

- Kanban → visualize workflow/WIP

So Agile methods can be combined.

33. One Complete IT Example

Suppose you're developing a Healthcare Claims Processing System.

Product Owner

Defines:

"Claims should be processed faster and with fewer errors."

Product Backlog

1. Claim submission

2. Claim validation

3. Duplicate detection

4. Eligibility verification

5. Claim processing

6. Payment calculation

7. Reporting

Scrum

Team works in 2-week Sprints.

Sprint Planning

Selects:

Claim submission

Claim validation

Duplicate detection

Daily Scrum

Team discusses progress and impediments.

Development

Developers use:

- TDD

- Code reviews

- Continuous integration

- Automation testing

Sprint Review

Demonstrate working claim submission and validation.

Retrospective

Team identifies:

"Testing started too late."

Improvement:

QA participates during story development.

Kanban

Team uses a board:

To Do → Development → Code Review → Testing → Done

Lean

Team discovers:

Developers wait 2 days for test data.

They automate synthetic test-data generation.

Result

You are using:

Scrum + Kanban + XP + Lean

together.

34. Final Exam Summary

| Topic | Remember This |
| --- | --- |
| Agile | Iterative, incremental, adaptive |
| Waterfall | Sequential, predictive |
| Agile values | 4 |
| Agile principles | 12 |
| Scrum | Sprint-based Agile framework |
| Product Owner | Maximizes product value |
| Scrum Master | Enables effective Scrum |
| Developers | Create usable Increment |
| Sprint | Fixed-length iteration |
| Sprint Planning | Why, What, How |
| Daily Scrum | Inspect/adapt daily progress |
| Sprint Review | Product feedback |
| Retrospective | Process improvement |
| Backlog Refinement | Prepare/refine upcoming work |
| Product Backlog | Ordered product work |
| Sprint Backlog | Sprint Goal + selected work + plan |
| Increment | Usable product result |
| Definition of Done | Quality/completion standard |
| Kanban | Flow + WIP |
| XP | Engineering excellence |
| Lean | Eliminate waste |
| Scrum best for | Iterative product development |
| Kanban best for | Continuous/unpredictable work |
| XP best for | High-quality software engineering |
| Lean best for | Efficiency/value/waste reduction |